## Slide 1: ERP Scale Ocean 30-60-90 Day Operational Plan
IT System Solution |
Modules : Sales, Operation, Finance, Accounting, Asset, Delivery

## Slide 2: Executive Objective
  Stabilize and Optimize ERP Scale Ocean Across All Core Modules
  Improve Cross - Module Integration & Data Accuracy
  Reduce Manual Process Dependency
  Strengthen Governance & KPI Monitoring for 2026 Scaling

## Slide 3: Day 0 – 30 : Stabilization & Alignment
  Sales : Standardize quotation & pricing control
  Operation : Job Order workflow & SLA baseline
  Finance & Accounting : Billing trigger audit & AR validation
  Asset : Asset master validation & maintenance schedule setup
  Delivery : Status standarization & POD compliance baseline

## Slide 4: Day 0 – 30 : Stabilization & Alignment
Focus :
Process mapping
Gap identification
Data validation
User alignment

## Slide 5: Day 31– 60 : Optimization & Automation
  Sales : Pipeline dashboard & revenue forecast visibility
  Operation : SLA monitoring & auto escalation
  Finance : Auto billing trigger & profitability per customer
  Asset: Utilization & maintenance cost dashboard
  Delivery : e-POD implementation & control tower monitoring

## Slide 6: Sales & Marketing Module
Key Actions :
Audit quotation – to - contract flow
Validate price master & customer master
Identify revenue leakage risk
Review pipeline tracking vs actual revenue
Deliverables :
Sales process flow finalized
Clean customer master data
Standardized quotation approval workflow
KPI Target :
100% quotation via system
No manual pricing outside approval matrix

## Slide 7: Operation Module
Key Actions :
Review job order lifecycle
Identify manual handover process
SLA tracking baseline
Validate route & delivery execution mapping
KPI Target :
95% Job Order created in ERP
SLA reporting automated
Deliverables :
Standard Job Order workflow
SLA baseline report
Exception handling SOP

## Slide 8: Finance & Accounting Module
Deliverables :
Auto billing mapping matrix
AR aging reconciliation
Standard month-end closing timeline
Key Actions :
Audit billing trigger logic
Review AR aging accuracy
Validate COA mapping
Check revenue recognition alignment
KPI Target :
Billing ≤ 10 days
AR discrepancy < 1%

## Slide 9: Asset Management
Deliverables :
Clean asset master
Preventive maintenance calendar in ERP
Key Actions :
Validate asset register
Review maintenance schedule system
Check depreciation auto posting
KPI Target :
100% asset registered in system

## Slide 10: Delivery Module
Deliverables :
Delivery status standardization
Delay reason mandatory capture
Key Actions :
Validate delivery status update
Review POD submission workflow
Identify GPS integration readiness
KPI Target :
95% delivery updated same-day

## Slide 11: Day 61 - 90 : Expansion & Scalability Phase
  Full Integration TMS – ERP – Finance Automation
  Advanced Route Optimization Engine Deployment
  Customer Self-Service Portal (Tracking & Invoice Access)
  Predictive Maintenance Analytics (Asset Module)
  Executive BI Dashboard for Board Monitoring
  Prepare Multi-Branch Scalability Architecture

## Slide 12: Day 61 - 90 : Expansion & Scalability Phase
Focus :
Automation
Integration
Performance dashboard
Governance

## Slide 13: Sales & Marketing
Improvements :
Pipeline dashboard
Forecast vs actual revenue
Commission auto calculation
Impact :
Revenue visibility improved
Leakage minimized

## Slide 14: Operation
Improvements :
SLA monitoring dashboard
Auto escalation for delay
Route performance analytics
Impact :
SLA improvement 2 – 4%

## Slide 15: Finance & Accounting
Improvements :
Auto billing trigger from Delivery Completed
AR dashboard real - time
Profitability per customer report
Impact :
Billing cycle ≤ 7 days
Cashflow acceleration

## Slide 16: Asset Management
Improvements :
Asset utilization dashboard
Maintenance cost per unit tracking
Breakdown trend analysis
Impact :
Maintenance cost reduced 5 – 8%

## Slide 17: Delivery
Improvements :
e-POD mandatory
Exception alert dashboard
Delivery control tower
Impact :
SLA ≥ 96%
Reduced manual coordination

## Slide 18: GOVERNANCE STRUCTURE (First 60 Days)
Weekly Cross Module Review (IT + User)
Monthly KPI Board Report
Issue Log Tracker (RAG status)
PMO checkpoint every 2 weeks

## Slide 19: 60-DAY SUCCESS METRICS
Area | Target
SLA | ≥ 96%
Billing Cycle | ≤ 7 Days
AR Accuracy | ≥ 99%
Fuel Efficiency | +5%
Asset Utilization | ≥ 85%
System Adoption | ≥ 95%

## Slide 20: ESTIMATED 60-DAY BUDGET (Optimization Phase)
Item | Estimation
Minor Dev & Enhancement | Rp 350 juta
Dashboard Development | Rp 150 juta
Training & Change Management | Rp 100 juta
Data Cleansing Support | Rp 75 juta
Total | ± Rp 675 juta

## Slide 21: KPI Target ( Within 90 Days )
  SLA ≥ 96%
  Billing Cycle ≤ 7 Days
  AR Accuracy ≥ 99%
  Fleet Utilization ≥ 85%
  Fuel Efficiency Improvement ≥ 8%
  System Adoption ≥ 95%

## Slide 22: Investment & Governance
  Estimated 60-Day Optimization Budget : Rp 675 Juta
  90-Day Expansion Investment : ± Rp 1.2 Miliar
  Total Program Budget : ± Rp 1.875 Miliar
  Governance : Bi-Weekly PMO Review & Monthly Board KPI Report
  Implementation Risk Level : Medium (Mitigated via Phased Rollout)