## Slide 1: ERP SCALE OCEAN
30-60-90 Day Critical Gap Improvement Plan

## Slide 2: GAP 1 – Tidak Ada End-to-End Visibility Order ke Delivery
Modul Terdampak :
Sales, Operation,Delivery, Finance
Root Cause Analysis
Sales Order tidak terhubung real-time dengan Job Order
Tidak ada dashboard monitoring live delivery status
Status update delivery masih manual
Tidak ada SLA tracking otomatis
Tidak ada alert ketika terjadi delay
Akar Masalah :
Sistem belum fully integrated antar modul
Tidak ada centralized tracking engine
Kurangnya workflow automation

## Slide 3: GAP 1 – Tidak Ada End-to-End Visibility Order ke Delivery
b) Business Impact
Delivery delay tidak terdeteksi dini
Customer complain meningkat
SLA penalty risk
Reputational damage
AR tertunda karena POD lambat upload
Margin leakage karena biaya overtime & re-delivery
Estimasi Dampak Finansial (contoh asumsi bulanan) :
5% job delay dari 1.000 job/bulan
Rata-rata nilai job Rp 3.000.000
Potensi penalty 2%
→ Potensi kerugian ± Rp 300.000.000 per bulan

## Slide 4: GAP 1 – Tidak Ada End-to-End Visibility Order ke Delivery
c) Proposed Solution
30 Hari
Integrasi otomatis Sales Order → Job Order
Status delivery mandatory real-time update
Dashboard SLA Monitoring
60 Hari
Auto alert delay system
Mobile GPS validation
POD upload mandatory sebelum job close
90 Hari
Implement Route Optimization Engine
Implement Predictive Delay Monitoring

## Slide 5
Item | Estimasi
Development Integration | Rp 120.000.000
Mobile Enhancement | Rp 80.000.000
Dashboard & Alert Engine | Rp 50.000.000
Total Estimasi | ± Rp 250.000.000
ROI Estimate: < 6 bulan
Estimasi Cost

## Slide 6: GAP 2 – Margin Tidak Terkontrol per Job
Modul Terdampak:
Operation, Finance, Accounting, Asset
Root Cause Analysis
Tidak ada mandatory cost estimation sebelum job approval
Biaya operasional tidak tercapture real-time
Fuel & maintenance tidak terintegrasi ke costing
Revenue recognition belum matching dengan expense
Akar Masalah :
Tidak ada Job Profitability Engine
Asset cost allocation belum otomatis
Manual journal adjustment

## Slide 7: GAP 2 – Margin Tidak Terkontrol per Job
b) Business Impact
Tidak tahu job mana yang loss
Cross-subsidy antar customer
Margin bias dalam laporan
Risiko negative gross profit
Estimasi Dampak :
Jika 10% job mengalami underpricing Rp 500.000
→ 100 job x 500.000 = Rp 50.000.000 / bulan

## Slide 8: GAP 2 – Margin Tidak Terkontrol per Job
c) Proposed Solution
30 Hari
Mandatory cost estimation sebelum job release
Template standard costing
60 Hari
Auto cost capture (fuel, toll, overtime)
Margin per job dashboard
90 Hari
Full Job Profitability Engine
Contribution margin analysis per customer

## Slide 9
Estimasi Cost
Item | Estimasi
Costing Engine Development | Rp 150.000.000
Dashboard BI | Rp 75.000.000
Accounting Automation | Rp 50.000.000
Total | ± Rp 275.000.000
ROI Estimate: 4–5 bulan

## Slide 10: GAP 3 – Billing & AR Delay Impacting Cash Flow
Modul Terdampak :
Sales, Operation, Finance, Accounting
Root Cause Analysis
Invoice tidak otomatis trigger setelah POD
AR reconciliation manual
Tidak ada auto reminder customer
Tidak ada aging dashboard real-time
Akar Masalah :
Workflow belum automated
Tidak ada API bank reconciliation
Tidak ada AR monitoring KPI system-based

## Slide 11: GAP 3 – Billing & AR Delay Impacting Cash Flow
b) Business Impact
DSO tinggi
Cash flow terhambat
Working capital pressure
Ketergantungan pada financing
Estimasi Dampak :
Jika DSO turun 10 hari dari revenue Rp 3 Miliar/bulan
→ Percepatan cash ± Rp 1 Miliar

## Slide 12: GAP 3 – Billing & AR Delay Impacting Cash Flow
c) Proposed Solution
30 Hari
Auto invoice trigger setelah POD approved
AR aging dashboard
60 Hari
Auto reminder email + WA integration
Collection KPI monitoring
90 Hari
Full bank API reconciliation
Credit risk scoring customer

## Slide 13
Estimasi Cost
Item | Estimasi
Billing Automation | Rp 100.000.000
AR Dashboard | Rp 50.000.000
Bank API Integration | Rp 125.000.000
Total | ± Rp 275.000.000
ROI Estimate: < 3 bulan

## Slide 14: SUMMARY FINANCIAL IMPACT
Gap | Potensi Kerugian Bulanan | Estimasi Cost | ROI
Delivery Visibility | Rp 300 juta | Rp 250 juta | <6 bulan
Margin Control | Rp 50 juta | Rp 275 juta | 4–5 bulan
Billing Delay | Cash delay Rp 1 M+ | Rp 275 juta | <3 bulan

## Slide 15: Strategic 30-60-90 Roadmap
30: Stabilization
60: Optimization
90: Automation & Expansion

## Slide 16: 30-60-90 Day Strategic Roadmap
Day 1–30 (Stabilization)
Integration fix
Mandatory costing
Auto invoice trigger
Dashboard basic live
Day 31–60 (Optimization)
Margin visibility
SLA alert system
AR monitoring KPI
Cost capture automation
Day 61–90 (Expansion & Automation)
Route optimization
Predictive maintenance
Bank API integration
Executive BI Dashboard

## Slide 17: Critical Gaps Identified
1. Delivery Visibility
2. Margin Control
3. Billing & AR Delay

## Slide 18: Financial Impact Summary
High monthly leakage & cash flow delay
ROI positive within first year